Below is a draft instruction manual that serves as the foundation document for the new project. It is written as an internal project guide for future LLM coding agents.

Instruction Manual for the Decision-Boundary Biplot R Package Project

1. Project overview

1.1 Project name

Working title: Boundary Logic
Alternative package names may later be considered, but this document assumes the package will provide a reusable R implementation of the user’s biplot-based interpretability methodology.

1.2 Purpose of the project

This project exists to convert an existing research-oriented R codebase into a structured, documented, and installable R package that allows other users to apply a biplot-based method for:

- visualising high-dimensional data in a low-dimensional space;

- approximating model decision boundaries in that space;

- identifying and plotting counterfactuals;

- interpreting which variable changes are associated with movement across a decision boundary; and

- supporting both local and global model interpretability analyses.

The package is intended to operationalise a research contribution from the PhD, namely a post hoc explanation framework that combines:

- biplot methods,

- decision-boundary approximation, and

- inverse projection from reduced space back to original feature space.

- counterfactual reasoning,

The long-term aim is for the package to be sufficiently robust, documented, and modular that:

- researchers can reproduce the proposed methodology;

- practitioners can apply it to their own fitted classification models;

- users can generate visual explanations and counterfactual guidance without needing to understand the full internal mathematics; and

- future extensions can support additional models, projection methods, and explanation diagnostics.

2. Background and conceptual objective

2.1 Research problem addressed

Modern machine-learning models often provide strong predictive performance but poor interpretability. Existing interpretability methods may be:

- computationally expensive,

- restricted to local or global explanations only,

- difficult to visualise,

- model-specific rather than model-agnostic, or

- insufficiently actionable for stakeholders.

The methodology underlying this project seeks to address that gap by constructing a reduced two-dimensional representation of the data and model behaviour, then using that representation to approximate model decision boundaries and identify feasible counterfactual movements.

2.2 Core methodological idea

The central idea is that a biplot-like low-dimensional representation can preserve enough of the original geometric structure of the data to allow:

- approximation of model decision boundaries in the reduced space, and

- identification of the nearest counterfactual point or boundary-crossing direction.

This turns an otherwise opaque model into a framework that supports both explanation and action:

- Why was this prediction made?

- What would need to change for the prediction to change?

3. Current codebase: inferred structure and purpose

3.1 Broad structure of the current code

The current code include the following functional components:

A. Data preprocessing

Functions that:

- Fit a machine learning model from a set of generic functions, including GLM, SVM, GAM and GBM to a training dataset

- accept new data - either the training or test dataset

- standardise or centre the data where required;

- prepare data for PCA or CVA projection;

- align the feature structure between training data, projection objects, and new observations.

B. Projection and biplot construction

Functions that:

- create transformation matrices such as Vmat and tVmat;

- construct PCA- or CVA-based biplot coordinates

- Rotate the matrix to ensure a target data point is on the approximated decision surface

- project observations from original feature space into a reduced two-dimensional space;

- support specialised behaviour under CVA, where standardisation may be constrained or disabled.

- Visualise the data and the variables

C. Inverse projection and Decision-boundary approximation

Functions that:

- map points from the reduced biplot space back into approximate original-variable values;

- evaluate model outputs over a grid in the reduced space;

- determine where predicted class membership changes;

- approximate the model’s decision boundary in two dimensions - as the location where the predicted class membership changes.

This is the mechanism that allows the package to visually represent boundary structure and prediction regions even when the original model is fitted in a higher-dimensional feature space.

D. Counterfactual identification

Functions that:

- find the nearest counterfactual using the two-dimensional decision boundary;

- calculate movement required along the biplot plane;

- transform that movement back into variable-level feature changes;

- Create projections with different combinations of principal or canonical variables to find the nearest counterfactual in different dimension approximations;

- Limit the change in variable values allowed for individual data points to ensure the changes are actionable, feasible and plausible.

E. Variable contribution / importance analysis and Robustness analysis

Function that

- calculating average distance to the nearest counterfactual along each variable axis over all the test data points;

- ranking variables by how strongly they contribute to changing prediction outcomes;

- evaluate the overall distance from observations to the decision boundary;

- summarise model robustness globally or by subgroup.

F. Create surrogate model

Function that approximates the model predictions using the location of the data points in the regions generated by the biplot

G. Variable contribution / importance analysis and Robustness analysis

Function that calculates the contribution of each variable to the prediction outcome using Shapley values to allocate the change from the data point to the counterfactual value.

4. Intended package objective

The package should provide a coherent user-facing workflow with the following logic:

- Fit or supply a predictive classification model.

- Supply the original training or a test dataset used to fit or explain the model.

- Build a reduced-space representation using PCA/CVA biplot logic.

- Estimate decision boundaries in reduced space.

- Plot the data, boundaries, and counterfactual structure.

- Query specific observations.

- Recover variable-level explanations through inverse projection.

- Summarise local and global interpretability measures.

In package terms, the library should convert a collection of research scripts into:

- reusable objects,

- consistent function naming,

- documented inputs and outputs,

- reproducible examples, and

- vignettes for end users.

5. Design principles for the package

The package should be developed according to the following principles.

5.1 Research fidelity

The implementation must preserve the mathematical intent of the PhD method. Convenience features should not alter the methodological core without clear versioning and documentation.

5.2 Modularity

Projection, inverse projection, boundary estimation, counterfactual search, and plotting should be separable modules.

5.3 Reproducibility

Every major output should be reproducible from a clearly defined input object and parameter set.

5.4 Transparency

Outputs should retain enough metadata that users can inspect:

- centring/scaling values,

- projection matrices,

- model metadata,

- grid settings,

- boundary estimation assumptions,

- counterfactual search settings.

5.5 Extensibility

The code should be written so new projection methods, model backends, and explanation summaries can be added later without redesigning the whole package.

5.6 Package usability

The package should be intuitive for statisticians and applied data scientists. Complex mathematics should be hidden behind well-documented functions, but not obscured.

6. What should be preserved from the current code

The following elements appear central and should be preserved carefully during refactoring:

- The mathematical logic of the projection and inverse projection.

- The distinction between PCA and CVA pathways.

- The ability to standardise or not standardise depending on method and use case.

- The object components such as transformation matrices and centring/scaling values.

- The connection between projected space and original variable interpretation.

- The decision-boundary approximation workflow.

- The counterfactual identification logic.

7. What should change in the new package project

The current codebase likely contains research-style scripts, exploratory code, and function interdependencies that are acceptable for thesis work but not ideal for a public package. The new project should therefore introduce the following changes.

7.1 Remove hidden dependencies

Functions should not rely on objects existing in the global environment.

7.2 Standardise input and output contracts

Every function should have:

- well-defined arguments,

- clear return values,

- documented classes,

- meaningful error messages.

7.3 Avoid script-style execution flow

The package should expose reusable functions rather than long procedural scripts.

7.4 Improve naming consistency

Function and object names should follow a coherent package naming convention, ideally with a common prefix.

8 Introduce unit tests

Make use of unit tests to cover:

- projection correctness

- inverse projection consistency

- counterfactual and boundary extraction validity

- Correct adjustment for rotation of data point

- Correct selection of actionable, feasible and plausible counterfactual

- error handling

9. Guidance for LLM coding agents working on this project

This section is intended specifically for future LLM agents.

9.1 Primary task

Refactor and extend the existing R research code into a production-quality R package without altering the underlying mathematical methodology unless explicitly instructed.

9.2 Do not do the following

- Do not simplify the methodology merely to make the code shorter.

- Do not replace custom mathematical logic with generic package shortcuts unless the outputs are proven equivalent.

- Do not silently change default scaling, centring, or projection conventions.

- Do not remove metadata that may be needed for inverse projection or interpretation.

- Do not entangle plotting code with computation code.

9.3 Always do the following

- Preserve mathematical fidelity.

- Add roxygen2 documentation to all exported functions.

- Keep functions small and modular.

- Write unit tests for new features.

- Use explicit validation checks.

- Make assumptions transparent in comments and documentation.

- Prefer deterministic behaviour where possible.

- Document approximation steps clearly, especially for boundary estimation and inverse projection.

9.4 Coding standards

- Use idiomatic R.

- Prefer clear function names over compact ones.

- Minimise side effects.

- Use S3 classes where useful.

- Use testthat for testing.

- Use roxygen2 for documentation.

- Keep package dependencies limited and justified.

9.5 Documentation priorities

LLM agents should prioritise:

- package README;

- getting-started vignette;

- mathematical-method vignette;

- function help files;

- reproducible examples using a simple dataset.

10. Known technical risks and design cautions

11.1 Reduced-space approximation risk

The decision boundary in two dimensions is an approximation of a higher-dimensional model. Users must not be allowed to assume it is exact without qualification.

11.3 Dependence on preprocessing conventions

If centring/scaling is inconsistent across functions, the whole framework can become invalid.

11.4 Over-coupling to one model type

The package should avoid becoming dependent on only one classifier implementation.

11.5 Research code complexity

Some parts of the current code may have evolved iteratively and may mix experimentation with final logic. Refactoring must distinguish core methodology from historical artefacts.

12. Definition of success

This project will be successful if, at minimum:

- the code is installable as an R package;

- the main workflow can be executed by a new user from documented examples;

- projection, inverse projection, boundary estimation, and counterfactual functions are stable and tested;

- the package accurately reflects the PhD methodology;

- the package is structured well enough that LLM agents can safely extend it.

At a higher level, success means that the package becomes the reference implementation of your biplot-based interpretable machine-learning method.